SEO DELTA AUDIT REPORT

Conversion-Fix Verification & Content Delta - Changes Since July 4

haveninlipa.com

Prepared by: NetCoreSolutions

Date: August 5, 2026

Baseline Chain: Apr 7 -> Apr 15 -> May 8 -> May 31 -> Jun 18 -> Jul 4 -> Aug 5, 2026

Scope: Delta re-crawl (folder 080526). Competitor re-analysis skipped - moat unchanged.

# Executive Summary

Updated 2026-08-09 after Cedric shipped the remaining conversion work. ALL FOUR conversion fixes from the July 4 diagnosis are now live and verified on the site. The content engine also kept running (~6 new articles; blog sitemap 18 -> 24 URLs) and organic traffic continued climbing (244 clicks in July vs 2 in April).

Verified live this run:

Reviews: reviews expanded on all 3 Mickey pages - sleeps-7: 3, sleeps-11: 4, sleeps-15: 3 (up from 1/2/1).

Blog->booking funnel: Mickey CTAs extended to the top pre-June evergreens - #1 Things-to-Do, #3 Weekend Getaway, #7 Taal all now carry an after-intro callout + a 5-property 'Where to Stay' box.

Booking friction: cards now read 'Check Availability' (zero 'View Details' remain); itemized DB-driven fees ('covers N', extra-guest fee, 'no hidden fees'); sticky booking CTA on property pages.

Conversion tracking: GA4 (G-2SV2PXYB7T) firing on both domains; check_availability data-hooks live in HTML; booking_confirmed / book_click fire client-side (confirm in GA4 DebugView).

Small remaining polish: per-review star ratings + aggregate line + Review schema on the Mickey pages (SERP stars/CTR); confirm the remaining 'Additional charge' copy is itemized (not vague); finish + mark the GA4 key events. Baseline chain nears 90 days - plan a Full re-baseline run with a competitor pass around end of August.

# Section 1 - Content Delta Since July 4

The weekly Monday cadence held. New articles now live (blog post-sitemap grew from ~18 to 24 URLs):

| Article | Topic | Status |
| --- | --- | --- |
| #16 Rainy-Day Lipa | indoor things to do when it rains | Live |
| #19 Work From Lipa (rainy season) | workation / remote-work angle | Live |
| #20 Lipa vs Tagaytay | commercial-intent comparison | Live |
| #21 Casa de Segunda | heritage house | Live |
| #22 Carmel / Pilgrimage | religious/heritage guide | Live |
| #23 August Long Weekends 2026 | seasonal booking hook | Live |

No pages removed; sitemap integrity clean. Many June-August posts show a 2026-08-05 lastmod - consistent with Cedric's bulk CTA edit (Fix #2). Note: #20 Lipa vs Tagaytay is a commercial-intent piece - the kind of bottom-funnel content that attracts readers closer to booking.

# Section 2 - Competitor Analysis

Skipped per standing delta scope (moat unchanged; baseline < 90 days). NOTE: the baseline chain is approaching the ~90-day re-baseline threshold - a full run with a fresh competitor pass is advisable around end of August 2026.

# Section 3 - Conversion-Fix Verification (live crawl, 2026-08-09)

All four July-4 conversion fixes are now implemented; each is verified against the live site below.

## Fix #1 - Reviews on property pages: VERIFIED, expanded

Reviews grew on all three Mickey pages: sleeps-7 now 3 (Bart, Jasmin, Micaela), sleeps-11 now 4 (Alvin, Allyssa Marie, Miguelito, Xavier), sleeps-15 now 3 (Reina, Kaye, Edzel) - up from 1/2/1 in July. Remaining polish: per-review star ratings + an aggregate line + Review/AggregateRating JSON-LD (SERP stars / CTR), and extend reviews to the 1BR/2BR pages.

## Fix #2 - Blog->booking funnel: VERIFIED, extended to pre-June evergreens

The Mickey CTAs now reach the high-traffic pre-June evergreens. Verified on #1 Things-to-Do (uses the drafted after-intro callout + a 5-property 'Where to Stay' box), #3 Weekend Getaway, and #7 Taal - each with an above-the-fold callout plus the full property box. This closes the coverage + placement gaps flagged in July. Minor: a couple of mid-article 'Where to Stay' mentions still name only 1BR/2BR (the main CTA boxes carry all five).

## Booking friction: VERIFIED (all 4)

(1) Card CTA relabeled - 'Check Availability' throughout, zero 'View Details' remain. (2) Availability surfaced earlier - prominent Check-Availability CTAs on cards and property pages. (3) Itemized, DB-driven fees - 'covers N guests', extra-guest / per-guest fee, and 'no hidden fees' shown at the decision point. (4) Sticky booking CTA present on property pages. Deposit/partial-payment was deliberately excluded (would break the payment model). One check: confirm the remaining 'Additional charge' strings are the itemized values, not vague copy.

## Conversion tracking (GTAG): VERIFIED (instrumented)

GA4 (G-2SV2PXYB7T) fires on both haveninlipa.com and blog.haveninlipa.com (gtag.js; cross-domain configured). The check_availability data-analytics hooks are live in the rendered HTML with per-property attribution. booking_confirmed and book_click fire client-side (JS) - confirm in GA4 DebugView and mark booking_confirmed + generate_lead as key events. Once collecting, the KPI Dashboard's Organic Conversions + Conversion Rate rows fill and the ~0.8% baseline becomes measurable and improvable.

# Section 4 - Recommendations & Next Steps

All four fixes are live - remaining work is polish + measurement:

| Priority | Action |
| --- | --- |
| Quick win | Add per-review star ratings + aggregate line + Review/AggregateRating schema on the 3 Mickey pages (SERP stars, CTR lift). |
| Quick win | Confirm the remaining 'Additional charge' copy shows itemized values, not vague wording. |
| Measure | In GA4 DebugView confirm booking_confirmed + book_click fire; mark booking_confirmed + generate_lead as key events; finish the pending events (generate_lead, check_availability, book_click). |
| Ongoing | Extend reviews to the 1BR/2BR pages; add Mickey CTAs to the remaining evergreens (#5, #10); lead-magnet / email capture (Fix #4) when ready. |
| Strategic | Baseline chain nears 90 days - promote to a FULL re-baseline run with a competitor pass around end of August 2026. |

# Section 5 - KPI Snapshot

From the SEO Tracker KPI Dashboard:

| KPI | Apr | May | Jun | Jul | Read |
| --- | --- | --- | --- | --- | --- |
| Total Organic Clicks | 2 | 12 | 80 | 244 | Strong upward trend |
| Keywords in Top 3 | 6 | 8 | 37 | 110 | Rankings compounding |
| Indexed Pages | - | 20 | 25 | 31 | Healthy indexing |
| Bookings (approx.) | - | - | - | ~2 | Flat - the conversion gap |
| Organic Conversion Rate | - | - | - | ~0.8%* | *rough (2/244); auto once GA4 live |

Traffic is doing its job (244 organic clicks in July vs 2 in April). The story of the next quarter is converting that traffic - the fixes verified here are the first proof points; tracking will let us measure the lift.

# Appendix A - Paste-Ready CTA Update for Article #1 (Things to Do)

IMPLEMENTED 2026-08-05 - now live on #1 (using this exact copy) and extended to #3 and #7. Kept here as the reference/template for the remaining evergreens (#5, #10). Full version with clickable URLs is in 080526/CTA_Update_Article1_ThingsToDo.md.

## A) New contextual callout - place right after the intro (above the fold)

"Staying overnight in Lipa? Book direct with host Melody and save 15-20% vs Airbnb - no platform fees. Families love the Disney-themed Mickey in Lipa house (sleeps up to 7, from PHP 2,400/night), about 10 minutes from most of this list. [See rates & check dates >]"

## B) Replace the 'Where to Stay' section with all 5 units (families first)

Mickey in Lipa - Family Staycation - Disney-themed, sleeps up to 7, from PHP 2,400/night

Mickey in Lipa - Family House - sleeps up to 11, from PHP 4,200/night

Mickey in Lipa - Full Family House - sleeps up to 15, from PHP 6,500/night

Cozy 1BR - sleeps up to 5, solar backup during brownouts, from PHP 2,000/night (couples/solo)

Spacious 2BR - sleeps up to 9, from PHP 2,800/night

## C) Update the end-of-article CTA

"Ready to plan your Lipa trip? Traveling with kids or the barkada? The Mickey in Lipa family houses (sleeps 7/11/15) are a hit - or keep it simple with the Cozy 1BR (couples/solo) or Spacious 2BR (small groups). [Book direct and save >] . [Message Melody >] - usually replies within the hour."

Apply the same three edits to the other top pre-June evergreens (#3 Weekend Getaway, #5 Restaurants, #7 Taal, #10 How to Get to Lipa), matching the lead property to each article's intent.

Prepared by NetCoreSolutions - SEO Delta Audit, August 5, 2026.