FULL SEO AUDIT & STRATEGY REPORT

Building the High-Intent Layer - From Traffic to Bookings

haveninlipa.com

Prepared by: NetCoreSolutions

Date: August 16, 2026

Baseline Chain: Apr 7 -> Apr 15 -> May 8 -> May 31 -> Jun 18 -> Jul 4 -> Aug 5 -> Aug 16, 2026

Scope: Full Audit & Strategy Run (folder 081526). Phases 1-3, both approval gates passed.

Competitor pass INCLUDED. Performance baseline: GSC May-Jul 2026 (run 081426).

# Executive Summary

The content engine works. Until this run, the strategy behind it did not convert.

Over May-July 2026 impressions grew 18.9x and clicks 22.3x while bookings stayed flat at roughly two per month. This audit establishes the structural reason, and the answer is not the buried-CTA problem diagnosed in July.

## The structural finding

The main site is 10 URLs. It has a content engine of 23 blog articles and a booking engine of 5 listings - and almost nothing in between. There is no page that captures "I want to stay in Lipa" and routes it to the right home. Every lodging visitor is funnelled through a homepage doing six jobs at once.

That is the mechanical cause of the number that matters: clicks reaching the booking domain fell from 75% to 15% to 1.9% of all traffic, and the property pages took ONE click in July.

## Two corrections to the strategic picture

The lodging competitor set was misidentified. On discovery queries HavenInLipa competes with local operators and wins. On LODGING queries it does not compete with them at all - positions 1-8 for 'staycation lipa' are Airbnb, Booking.com, TripAdvisor and Expedia, listing 70+ Lipa properties. This is why every lodging query sits at position 9-27 with zero clicks. It is a domain-authority wall, not a page-quality problem.

Weddings needed re-aiming. The August 14 analysis flagged weddings as the strongest net-new case. The SERP is owned by dedicated venues and by JET Hotel, which markets five named function rooms. HavenInLipa is not a venue and would deserve to lose that term. But every one of those weddings needs something none of those competitors sell: somewhere for the party to sleep. That is a house for 11-15 people near the venue - the flagship inventory, and currently the worst-performing listing.

## What this run delivers

Three new money pages and one optimization - and deliberately zero new blog articles, because 18 pages already sit in "Crawled - currently not indexed" and July ran indexed +6 against not-indexed +15. Adding discovery content while Google refuses a third of the output makes the ratio worse.

| Build | Deliverable | Why |
| --- | --- | --- |
| B1 | /staycation | The market's actual word. All demand at positions 9-20 |
| B2 | /properties | Fixes a live 404; gives lodging intent somewhere to land |
| B3 | /weddings-accommodation | Unserved commercial demand; new cluster C7 |
| B4 | Article #1 refresh | Biggest entry page, stuck at position 14.84 for its own head term |

# Section 1 - Website Audit

## Structure

The entire commercial surface, verified by crawl on 2026-08-16:

| Type | Count | URLs |
| --- | --- | --- |
| Money pages | 5 | the property pages |
| Supporting | 3 | / , /about, /faq |
| Legal | 2 | /privacy, /terms |
| Blog | 23 | separate WordPress, own Yoast sitemap |

## Pages that should exist and return 404

| URL | Status | Consequence |
| --- | --- | --- |
| /properties | 404 | No inventory index. /properties/ 308s here - a path that looks real and isn't |
| /contact | 404 | Only /#contact exists |
| /staycation | 404 | The market's actual search word |
| /weddings, /events | 404 | Unserved commercial demand |

/properties and /contact were linked from the five biggest blog evergreens until 2026-08-16. Those links are now repointed to homepage anchors, but the URLs remain dead for everything outside our control - external links, the Google Business Profile, old social posts, and LLM citations. The WordPress Redirection plugin cannot help: it never sees requests to haveninlipa.com.

## The About page under-sells the business by 60%

/about is indexed, in the sitemap, and its body copy reads "Our two properties" - listing only the Spacious 2BR and Cozy 1BR. The three Mickey in Lipa houses, live since June 18, appear nowhere in the page's content; they are present only in the site-wide navigation. This is the page carrying Person schema for Melody and doing the trust work for direct booking, and it omits the sleeps-15 flagship - the single product the weddings and big-group opportunities depend on.

## What is genuinely healthy

Structured data - clean and complete. LocalBusiness site-wide, FAQPage on /faq, Person + Place on /about, VacationRental + FAQPage on every property page. aggregateRating now live on all five (32/21/47/23/46).

robots.txt fixed. /admin and /api now disallowed as prefixes, not just with trailing slashes.

Performance - PSI 98 mobile / 100 desktop, 100 SEO, 100 accessibility (lab data).

/api/properties.json is live - the structural fix for hardcoded prices across 23 articles, and the Stay Match prerequisite.

Blog remediation closed - 0 dead links, 0 stale rates, 0 old-slug links, 0 UTM-tagged internal links, 151 correct property links restored.

# Section 2 - Competitor Analysis

## The content moat holds - re-verified 2026-08-16

| Competitor | Product | Content engine |
| --- | --- | --- |
| JET Hotel | 52 rooms, 3-star, 5 named function rooms, 2 restaurants | NONE. No blog, guides or articles |
| Lakeview Resort | 10 villas, groups to 33, infinity pool, Taal + Maculot views | NONE. No blog |

Neither runs any editorial content. HavenInLipa remains the only accommodation operator in Lipa publishing consistently - 23 articles, weekly cadence, 41 indexed pages. That moat is real and it is why the discovery engine works at all.

## But the competitor set for lodging demand was misidentified

On lodging queries the competition is not local. It is platforms:

'staycation lipa', 'airbnb lipa' and 'vacation rentals lipa' return Airbnb, Booking.com, Vrbo, TripAdvisor, Agoda and cozycozy - not one independent operator site appears.

Those platforms list 70+ Lipa properties between them.

Named local rivals - Casa Rosa Farm Stay, Casa Cecilia, Casa Veritas, Gillera Staycation - reach the market THROUGH those platforms, not through their own sites.

Recommendation: stop treating 'rank for staycation lipa' as the objective. The winnable play is the long tail the OTAs cannot template - specific occasion, specific group, specific need. An OTA has no page for 'where the entourage stays for a Lipa wedding'.

## Weddings - the strongest lead, re-aimed

Four result types compete for the wedding terms, and none answers the accommodation question: dedicated venues (Villa Marasigan, M Farm, Casa Marikit, Palazzo Antonio); hotels with function rooms (JET Hotel); directories (Yelp, Brideworthy, Hitchbird); and caterer content marketing (Juan Carlo, Town's Delight).

The decisive finding: the page ranking for 'wedding venue in lipa' - roughly 1,100 words - handles accommodation in a single sentence, "Lipa's proximity to a variety of hotels and event spaces ensures ample accommodation options", and names not one establishment. The top-ranking content concedes the question and moves on.

Everything ranking sells rooms or space. Nobody sells a whole house near the venue. Venues will not write it, directories have no inventory, OTAs lack the local knowledge of what is ten minutes from which venue, and caterers demonstrably do not. Meanwhile a wedding booking is multi-night, full-house, booked months ahead and frequently repeated across a family - the opposite of a one-night couple's stay, against the listing that currently performs worst.

## Group accommodation - a real product rival with no visibility

Lakeview Resort hosts groups up to 33 with an infinity pool and Taal views. For the barkada and big-family segment they are a stronger product than the sleeps-15 house. But they publish nothing, so they are invisible on every discovery query that leads to a group booking. Compete on findability and cost-per-head math, not on amenities.

# Section 3 - Content Strategy

## Cluster verdicts

| Cluster | Jul clicks | Verdict | Action |
| --- | --- | --- | --- |
| C1 Short-Term Rentals | 0 | The revenue cluster, at zero | REBUILD - gets B1 + B2 |
| C2 Things to Do | 237 (88.8%) | Carries the site; the moat | FREEZE and optimize (B4) |
| C3 Weekend Getaway | 10 (3.7%) | Best CTR of any cluster | Extend selectively |
| C4 Travel Planning | 12 (4.5%) | Big reach, 0.64% CTR | Convert, don't grow |
| C5 Direct Booking | 3 (1.1%) | Built on absent demand | RETIRE - #6 into B1 |
| C6 Branded | 1 (0.4%) | Branded demand near nil | Leave |
| C7 Occasions & Groups | - | NEW | CREATE - B3 + article #27 |

One new cluster. Every existing cluster is organised around PLACE - what to do in Lipa. C7 is organised around OCCASION - why you need a whole house. That is the axis where HavenInLipa has product no competitor and no OTA can template, and where a booking is multi-night and full-house.

## Priority roadmap

| # | Action | Owner | Blocked on |
| --- | --- | --- | --- |
| 1 | Ship B4 - article #1 refresh | Cedric / blogger | Nothing. Highest ROI, zero risk |
| 2 | Build /properties | Developer | Nothing - feed is live |
| 3 | Build /staycation + #6 301 | Developer | B2 |
| 4 | Ship Stay Match engine | Developer | Nothing - cleared 8/16 |
| 5 | Build /weddings-accommodation | Developer | Drive times + hotel rate |
| 6 | Rewrite /about for all 5 homes | Developer | Nothing |

## Keyword strategy - approved set

Every keyword is drawn from observed GSC demand in the May-July window, not from a volume tool. Positions are July averages.

| Topic | Lead keyword | Position | Intent | Priority |
| --- | --- | --- | --- | --- |
| T1 Staycation | staycation in lipa | 9.5 | Commercial | HIGH |
| T2 Property index | vacation home rental agency | 2.0 | Transactional | HIGH |
| T3 Wedding accommodation | wedding destination in lipa | 22.12 | Commercial | HIGH |
| T4 Things to do | things to do in lipa city | 14.84 | Informational | MEDIUM |
| T5 Family & kids | where to go in lipa with kids | 10.78 | Informational | MEDIUM |
| T6 Groups & barkada | house rental | 7.0 | Transactional | MEDIUM |
| T7 Comparison & seasonal | lipa vs tagaytay | 4.05% CTR | Commercial | ONGOING |

Deliberately excluded:

'why book direct vs airbnb' - 1 impression in three months. No demand in this market.

Generic food terms - 5,924 impressions at roughly 0% CTR, in map-pack SERPs we cannot win.

'wedding venue lipa' head term - HavenInLipa is not a venue.

Branded 'haven' terms - 55 impressions, 0 clicks, and most of it is not us.

# Section 4 - SERP & Outline Strategy

## SERP patterns observed

| Target | SERP composition | The gap we exploit |
| --- | --- | --- |
| staycation lipa | 100% platform - TripAdvisor x2, Airbnb, Booking x2, Expedia | Templated grids with zero editorial judgement. Nothing says which home suits which trip |
| property index terms | Same wall, plus long-term-lease portals on 'apartment for rent' | Different intent (12-month leases) - not chased |
| wedding accommodation | Venues, hotels, directories, caterer listicles | All sell rooms or space. Nobody sells a whole house near the venue |
| things to do in lipa | TripAdvisor, Traveloka, Yelp, Grab, Expedia, Guide to the Philippines | None of their writers has been there. No drive times, no best-time-to-go |

## Structural patterns in ranking content

Depth bar is low - roughly 1,100 words ranks for the wedding terms. HavenInLipa's articles routinely run 2,000-3,000.

Missing everywhere - no FAQ blocks, no pricing tables, no capacity comparisons anywhere in the wedding SERP.

Overused - listicle plus a 'factors to consider' block plus a heavy CTA to the publisher's own service.

Nobody provides - local proof. Drive times, current fees, and honest best-time-to-go advice are what an aggregator cannot fake.

## Outline summaries

B1 - /staycation: "Staycation in Lipa City: 5 Private Homes, Booked Direct". Costs first (the thing OTAs hide), then editorial matching by traveller type, then the honest Lipa vs Tagaytay trade, then a weekend itinerary that links back into the discovery articles. Absorbs article #6.

B2 - /properties: "Our Homes in Lipa City, Batangas". All five rendered from the live feed, then routing by group size and by occasion, then the shared trust layer. Fixes the 404 and becomes the Stay Match fallback surface.

B3 - /weddings-accommodation: "Where Your Wedding Party Stays in Lipa". Opens on the problem nobody solves - your venue seats eighty and sleeps nobody - then what a whole house changes, then the per-head cost math no competitor publishes, then drive times to the actual venues.

B4 - Article #1 refresh: sharpen the head term into H1 and title, add a 'with kids' H2 to claim position 10.78, add a one-day H2, and add drive times and fees per entry. In-place edit; the slug does not change.

# Section 5 - Content Production

Four builds delivered, each with title tag, meta description, slug, full H1-H3 copy, FAQ block, schema instruction, internal-link map and developer notes.

| Build | Deliverable | Type | Cluster |
| --- | --- | --- | --- |
| B1 | /staycation | New money page | C1 |
| B2 | /properties | New money page - fixes a live 404 | C1 |
| B3 | /weddings-accommodation | New money page | C7 (new) |
| B4 | Article #1 refresh | In-place optimization | C2 |

## Approach and differentiation

Live data, never hardcoded - every price, guest count and 'From' prefix renders from /api/properties.json. Three rates changed silently in six weeks; no page in this plan carries a hardcoded number.

Honest by default - the pages state what a competitor will not - what an extra guest costs, what the platform fee actually is, and that Tagaytay has the better view.

Positioned truthfully - the wedding page says plainly that it is not a venue and cannot host a reception. Overclaiming would lose the trust the brand runs on.

New internal architecture - blog -> money page -> listing replaces blog -> homepage -> listing. /properties becomes the hub.

## Outstanding fact-checks before publication

| Item | Owner | Blocks |
| --- | --- | --- |
| Drive times to named venues and landmarks | Melody / Wilma | B3 and B2's location section |
| A checkable Lipa mid-range hotel rate | Cedric | B3's cost comparison |
| Solar backup - what it powers, for how long | Melody | B1 and article #29 |
| Gatherings on-site | ANSWERED 8/16 | Permitted with host informed, per house rules |

# Section 6 - Recommendations & Next Steps

## Immediate

Ship B4 (article #1 refresh). Highest ROI in the run: no new URL, no indexing risk, and it moves the site's largest traffic source off page 2 for its own head term.

Build /properties. It fixes a live 404 that external sites, the GBP profile and LLM citations still point at.

Ship Stay Match. Its last prerequisite cleared on 8/16. It is the systemic fix - every article introduces the right property instead of dead-ending.

Rewrite /about. An indexed page telling readers and Google the business has two homes when it has five.

## Mid-term

Build /staycation, retire article #6 into it with a 301, and repoint in-body links first.

Build /weddings-accommodation once the drive times are confirmed.

Log every enquiry that mentions a wedding, manually. One such booking is worth more than a month of food-guide traffic, and nothing currently tracks it.

Address the 18 'Crawled - currently not indexed' pages before adding discovery content.

## Long-term

Extend cluster C7 by occasion - reunions and milestone birthdays first, then corporate offsites for weekday occupancy.

Use comparison and seasonal formats for all new C3 work. They earn clicks at roughly twice the rate of mega-guides.

Resume the weekly discovery cadence ONLY once the not-indexed count is flat or falling.

## How this run should be judged

| Metric | Now | Target |
| --- | --- | --- |
| Main-domain click share | 1.9% | 10%+ |
| Property-page clicks per month | 1 | 20+ |
| 'things to do in lipa city' position | 14.84 | under 10 |
| Crawled - not indexed | 18 | flat or falling |
| Enquiries mentioning a wedding | 0 tracked | log manually from launch |
| Total impressions | 17,218 | EXPLICITLY NOT A TARGET |

Total impressions is excluded on purpose. July burned 5,924 impressions on 'near me' food queries at roughly 0% CTR. Reporting that number as progress is what allowed a 22x traffic increase to coexist with flat bookings for three months.

# Section 7 - Implementation Timeline

Dates for the client-side work are firm. Developer dates are proposals pending availability. Prepared Sunday, August 16, 2026.

REVISED 2026-08-17. Ownership is explicit on every line - see the key below. Anything marked SEO Analyst is done directly in WordPress via the REST API under the editing rules agreed 2026-08-17.

## Ownership key

| Owner | Scope |
| --- | --- |
| SEO Analyst | NetCoreSolutions. MODIFIES published blog articles directly (kept published). CREATES new articles as DRAFTS only. Owns reports, the SEO Tracker, PROJECT_STATUS and all briefs. Touches neither codebase. |
| Cedric | Adds featured images. Publishes or schedules drafts. WP Admin settings, menus, plugins and users. GSC and GA4 console work. Owner fact-checks. Decides the queue. |
| HIL Developer | Both codebases - the Next.js app at haveninlipa.com and the WordPress theme/plugins. Routes, schema, sitemap, seeds, deploys. |
| Automatic | WordPress scheduled publishing, once Cedric has set the date. |

## Completed - August 16 to 17

| Done | Action | Owner |
| --- | --- | --- |
| Aug 16 | /properties built (fixed a hard 404), /contact redirect, /about all five homes | HIL Developer |
| Aug 16 | Public property feed, robots prefix fix, derived review aggregates (PR #9) | HIL Developer |
| Aug 16 | Blog remediation - dead links, stale rates, old slugs, UTM params all cleared | Cedric + SEO Analyst |
| Aug 16 | Every outstanding owner fact-check answered | Cedric / Melody |
| Aug 17 | Article #25 (Ninoy Aquino Day) published | Automatic |
| Aug 17 | Mt. Maculot closure - #4 repurposed + notices on #3/#8/#11/#14/#15 | SEO Analyst |
| Aug 17 | ARTICLE #1 REFRESH - head term into H1/title, 'with kids' and 'one day' sections added, in-body blog links 2 -> 14, Manila drive time corrected | SEO Analyst |
| Aug 17 | 5 evergreens repointed from /#properties to the live /properties | SEO Analyst |
| Aug 17 | /weddings-accommodation BUILT AND LIVE - ahead of the Aug 22 target | HIL Developer |
| Aug 17 | Theme nav/footer 'Properties' link repointed to /properties | Cedric |

Article #1 was brought forward from Aug 18 and shipped early: it had no dependencies and the highest return in the run, since the biggest entry page on the site was sitting at position 14.84 for its own head term.

## Still open - week of August 17

Verified against production 2026-08-17. Three items remain; everything else on this week's list is done.

| Status | Action | Owner |
| --- | --- | --- |
| OPEN | 3 property pages still link the Mt. Maculot guide from bestForSegments - confirmed live in /api/properties.json on sleeps-15, sleeps-11 and spacious-2-bedroom. Edit the SEED FILES too or applySeo() reverts it | HIL Developer |
| UNKNOWN | Request indexing for article #1 in GSC - cannot be verified from outside the console | Cedric |

## Wedding page - post-launch review, 2026-08-17

Built early and it passes every check in the brief:

| Check | Result |
| --- | --- |
| All five verified drive times present | PASS - Mary Mediatrix, Mount Carmel, Saint Sebastian, Palazzo Antonio, SM Lipa |
| Six dropped venues absent | PASS - no Casa Marikit, Villa Marasigan, Cintai, Villa Natura, M Farm / San Benito |
| Capacity wording | PASS - reads 'up to 24 people'; the phrase '24 beds' appears nowhere |
| Positioning | PASS - states plainly that it is accommodation and not a venue |
| Schema | PASS - FAQPage only. No EventVenue or Event |
| Two-house framing | PASS - 'five doors apart', with all four guest counts rendered |
| Outbound blog links | PASS - all five resolve 200 |
| Sitemap + canonical | PASS - present in sitemap.xml, self-canonical |

The wedding page was moved up because wedding bookings are made months ahead and peak season is December to February. Shipping in August rather than October buys it two extra months to earn its ranking before the booking window opens.

## Week 2 - August 24 to 30

| Date | Action | Owner |
| --- | --- | --- |
| Mon Aug 24 | Article #26 (Heroes Day) publishes - once Cedric sets the date | Automatic |
| By Fri Aug 28 | SHIP STAY MATCH - hard deadline, see below | HIL Developer |
| Aug 24-28 | Clear the two small spec follow-ups from the 8/16 code review | HIL Developer |

Stay Match has a real deadline that is easy to miss. Its pilot articles are #27 (Aug 31), #28 (Sep 7) and #29 (Sep 14). If it is not live before August 31, article #27 publishes without it and the pilot either loses an article or needs retrofitting. If the wedding page overruns into this week, STAY MATCH WINS - its deadline is externally fixed and the wedding page's is not.

## Week 3 - August 31 to September 6

| Date | Action | Owner |
| --- | --- | --- |
| Mon Aug 31 | Article #27 (Barkada) publishes - FIRST STAY MATCH PILOT | Automatic |
| Sep 1-5 | Repoint in-body links to article #6 across the blog, before the 301 goes in | SEO Analyst |
| Sep 1-5 | Build /staycation, then add the #6 -> /staycation 301 in Redirection | HIL Developer |
| Sep 1-5 | Add the /staycation link to the wedding page once it exists | HIL Developer |
| Sep 1-5 | Rewrite /about's five-homes section if the earlier pass missed anything | HIL Developer |

Order matters on the /staycation work: the in-body links to article #6 must be repointed BEFORE the 301 is added, or every one of them becomes an extra hop.

## September - measurement window

| Date | Action | Owner |
| --- | --- | --- |
| Mon Sep 7 | Article #28 (Road Trip) publishes - Stay Match pilot 2 | Automatic |
| Mon Sep 14 | Article #29 (Summer) publishes - Stay Match pilot 3 | Automatic |
| Sep 15 onward | CONTENT FREEZE. No article #30. Measure instead | - |
| approx Sep 21 | First read on the article #1 refresh - 30 days of GSC | SEO Analyst |
| Sep, ongoing | Correct 'an hour from Manila' as each article is next touched - it is an hour from ALABANG. Deliberately not a bulk replace | SEO Analyst |
| Sep, ongoing | Log every enquiry that mentions a wedding - nothing tracks this yet | Cedric |
| Early Oct | Maintenance (Delta) run - did the numbers move? | SEO Analyst |

## Standing rules for blog edits, agreed 2026-08-17

| Scenario | Who does what |
| --- | --- |
| MODIFY an existing article | SEO Analyst edits it directly via the WordPress REST API and it stays published. Revisions are created automatically, so any change is reversible. |
| CREATE a new article | SEO Analyst creates it as a DRAFT. Cedric adds the featured image and then publishes or schedules it. Publishing is blocked in config (WP_ALLOW_PUBLISH is false), not left to judgement. |
| Anything in Draft | Cedric's. The SEO Analyst does not schedule or publish. |
| Timeline tracking | Cedric checks this section and asks for a modification or a new article when it is due. |

The October checkpoint answers the only question that matters: did main-domain click share move off 1.9%, and did property-page clicks move off 1? It is also when Stay Match's click-through-by-confidence-band data becomes readable, which is what retunes the intent map.

## Publishing schedule - the drafted queue continues

The content freeze applies to NEW articles (#30 onward), not to the queue that is already drafted and scheduled. These pieces also happen to fit the strategy: they are seasonal and occasion formats, not mega-guides, and those earn roughly twice the click-through rate. Article #27 is the first piece in the new C7 cluster.

| Monday | Article | Status |
| --- | --- | --- |
| Aug 17 | #25 Ninoy Aquino Day | Scheduled (id 626) |
| Aug 24 | #26 Heroes Day | Scheduled (id 718, 20:00 PHT) |
| Aug 31 | #27 Barkada | Scheduled (id 552) |
| Sep 7 | #28 Batangas Road Trip | Scheduled (id 575) |
| Sep 14 | #29 Summer in Lipa | Scheduled (id 590) |

Article #26 was scheduled on 2026-08-17 and the queue is now complete. One thing to check: it is set for 20:00 while #27-29 all publish at 08:00, and the established cadence is Monday mornings. An evening publish gives up most of that day's search exposure, which matters for a piece about the weekend that follows.

Guardrail: these five articles do add to the 18 pages already sitting in 'Crawled - currently not indexed'. Watch that count after #29 lands. If it is still climbing, that is the signal to stop rather than resume at #30.

## Fact-checks - all answered 2026-08-16, nothing blocking

Two of the four answers corrected our own documents rather than filling a gap. Both corrections improved the offer.

| Question | Answer | Effect |
| --- | --- | --- |
| Are all five homes in one area? | One village (BellaVita). FIVE listings = TWO houses, five doors apart, each taking one booking at a time. Combined they sleep up to 24 people | CORRECTED the drafts, which implied two configurations of the same house could be booked together. The true version is a better wedding offer |
| Drive times to wedding venues | Two churches we did not know about - Mary Mediatrix under 10 min, Our Lady of Mount Carmel 10 min. With the Cathedral at 15, three churches inside a quarter hour | Wedding page reframed around CHURCH weddings, not a venue directory. Five venues at 45-50 min dropped |
| Distance from Manila | One hour is from ALABANG. Central Manila is about 1 hr 45 with traffic | Both figures now published together. The bare claim sits in ~29 blog articles and gets retrofitted as each is next touched |
| Solar backup | Whole-unit solar array plus battery. Daytime outage carried by the array; after dark about 4 hours with the aircon, longer without. Covers BOTH Block 34 listings | 'Brownout-proof' STANDS - the recommendation to retire it was wrong. Also an unused selling point on the Spacious 2BR, the listing that slipped from position 11 to 16 |
| Hotel rate for the cost comparison | Keep it qualitative | No invented figures on the wedding page |

Full record in 081526/FactCheck_Request_Melody.md.

COPY RULE arising from this: always write 'sleeps up to 24 people', never '24 beds'. Capacity comes from mixed sleeping arrangements - a queen sleeps two, a daybed three - so bed count and guest count are different numbers.

Prepared by NetCoreSolutions - Full SEO Audit & Strategy Run, August 16, 2026.