SEO DELTA AUDIT REPORT

Live-Site Re-Crawl & Remediation - Changes Since the May 31 Full Run

haveninlipa.com

Prepared by: NetCoreSolutions

Date: June 18, 2026

Baseline Chain: Apr 7 -> Apr 15 -> May 8 -> May 31 -> Jun 18, 2026

Scope: Delta re-crawl (folder 061826). Competitor re-analysis skipped - moat unchanged.

CONFIDENTIAL

# Table of Contents

1. Executive Summary

2. Website Audit (Delta - What Changed Since May 31)

2.1 Mickey in Lipa - LAUNCHED

2.2 Publishing Cadence - On Schedule

2.3 Content Inconsistencies Found & Fixed

2.4 P0 Remediations - Still Holding

2.5 Corrected Finding (/properties/1-5)

3. Keyword Tracker Reconciliation

3.1 Slug Drift - Fixed

3.2 Mickey Keyword -> URL Mapping

3.3 Continuity Note

4. Competitor Position (Carry-Forward)

5. Findings & Resolution Log

6. Recommendations & Next Steps

6.1 Immediate (Client-Owned)

6.2 Continue the Plan

6.3 KPIs to Track

# 1. Executive Summary

This is a DELTA audit of HavenInLipa.com, run June 18, 2026 (folder 061826). Rather than repeat the full Phase 1-3 run completed only 18 days earlier (May 31), it re-crawls the live site and reports ONLY what changed since then. Per the standing strategy-continuity rule, the keyword tracker was read first; the 6-cluster framework is unchanged and no net-new strategy is proposed. Competitor re-analysis was intentionally skipped - the structural moat (no local accommodation rival runs a content engine) is unchanged.

Headline change:

Mickey in Lipa LAUNCHED: Three live, bookable, fully-schema'd property pages with real photos went live (sleeps 7 / 11 / 15). As of May 31 this was renders-only and explicitly photo-blocked. The 'renders-only' constraint is now retired.

Other deltas:

Cadence: Weekly Monday cadence is running on schedule - #15 (Jun 8) and #16 (Jun 15) are live; #11 and #12 are also live, closing the old 'live slug unconfirmed' item.

Caught & fixed: Two live issues were caught and fixed during the session - the #13 teaser was still pushing a waitlist while the booking pages were live (conversion leak), and the #8 Holy Week article had gone 404. Both resolved (teaser -> launch post; #8 reframed evergreen and restored).

Tracker: Tracker slug drift recurred on #11/#12/#13/#16 and the Mickey rows; the Page Indexing sheet was synced and the Mickey keywords mapped to the right URLs.

Health: All P0 technical remediations from the May run (FAQ schema, property schema, tag/author noindex) are still holding - no regressions.

Correction: The earlier '/properties/1-5 broken links' concern was a FALSE ALARM - those strings are CDN image paths, not navigable links.

--------------------------------------------------------------------------------

# 2. Website Audit (Delta - What Changed Since May 31)

## 2.1 Mickey in Lipa - LAUNCHED

Three live property pages, all HTTP 200, all carrying full VacationRental + Offer + LocalBusiness JSON-LD, all with real photos:

| Config | Max / Base pax | Beds | Night | Live URL slug |
| --- | --- | --- | --- | --- |
| Family Staycation | 7 / 5 | 1BR, 2-floor | P2,400 | mickey-in-lipa--family-staycation--sleeps-7 |
| Family House | 11 / 9 | 2BR, 2-floor | P4,200 | mickey-in-lipa--family-house--sleeps-11 |
| Full Family House | 15 / 13 | 3BR, 2-floor | P7,000 | mickey-in-lipa--full-family-house--sleeps-15 |

Occupancy convention (resolved with client): the live 'Sleeps 7/11/15' is MAX occupancy; the documented 5/9/13 is the BASE pax included in the nightly rate, with an extra-guest fee beyond base. Both numbers are real - the project record now stores both. 'Sleeps N' is kept in title tags (search-friendly); the page body must state 'rate for M'. Per-extra-guest fee amounts are pending from Melody for on-page documentation.

## 2.2 Publishing Cadence - On Schedule

| # | Article | Target Monday | Status | Live slug |
| --- | --- | --- | --- | --- |
| 15 | Independence Day Long Weekend | Jun 8 | LIVE | independence-day-long-weekend-lipa-2026 |
| 16 | What to Do When It Rains | Jun 15 | LIVE | indoor-things-to-do-in-lipa-city-when-it-rains |
| 17 | Lipa Barako Coffee Heritage | Jun 22 | Next up | (scheduled) |

#11 (family staycation) and #12 (romantic getaway) are also live and in the sitemap - this resolves the long-standing 'live slugs unconfirmed for #11-14' open item.

## 2.3 Content Inconsistencies Found & Fixed

#13 teaser: The #13 'coming soon' teaser still pushed a waitlist ('join the early-access list / message Melody') while the three booking pages were already live - a direct conversion leak. FIXED: converted to a launch post with a top update note, three clickable property links, and a book-direct CTA (verified live).

#8 Holy Week (404): The Holy Week article had gone 404 (it was indexed on 6/2). It was rescheduled to 2027 but left as a hard 404, which loses equity and would break an internal link from #22 (Carmel, Jul 27). FIXED: reframed evergreen and kept live (200, index/follow, back in sitemap) - re-promote ~Feb 2027.

## 2.4 P0 Remediations - Still Holding

| May-run P0 / fix | Re-verified June 18 |
| --- | --- |
| FAQPage JSON-LD on /faq | Present |
| VacationRental + Offer schema on all property pages | Present (incl. 3 Mickey configs) |
| /tag/ + /author/ archives noindex,follow | Confirmed on all 4 archives |
| Property URLs in dynamic sitemap.xml | Present (10 URLs incl. 3 Mickey configs) |

## 2.5 Corrected Finding (/properties/1-5)

An initial pass flagged homepage links to /properties/1 - /properties/5 returning 404. On inspection of the raw HTML these are NOT anchors - they are image storage folder paths in the Vercel Blob CDN (e.g. .../public.blob.vercel-storage.com/properties/5/BRG06859-HDR....jpeg). The real navigation links use slugs and resolve 200. No broken links and no leftover demo listings on the homepage. Recorded here for the audit trail.

--------------------------------------------------------------------------------

# 3. Keyword Tracker Reconciliation

## 3.1 Slug Drift - Fixed

Live slugs had again diverged from the tracker's target URLs (Yoast lengthens planned slugs at publish). A 'Confirmed Live Slug' column was added to Keyword Master, and the Page Indexing Tracker (previously untouched) was synced:

| # | Tracker had | Live slug | Status set |
| --- | --- | --- | --- |
| 11 | family-staycation-lipa | family-staycation-lipa-city-batangas | Live - verify GSC |
| 12 | romantic-getaway-batangas | romantic-getaway-batangas-lipa-city | Live - verify GSC |
| 13 | coming-soon-disney-inspired-... | mickey-in-lipa-coming-soon | Live - verify GSC |
| 16 | what-to-do-in-lipa-...-rains | indoor-things-to-do-in-lipa-...-rains | Live - verify GSC |
| 8 | (listed Indexed) | restored evergreen, live | Indexed |

## 3.2 Mickey Keyword -> URL Mapping

The Mickey keyword rows previously pointed at a non-existent /properties/mickey-in-lipa. They were mapped by intent - transactional 'X rental' terms to the matching booking page, branded/Disney terms to the launch-post hub - and three property rows were added to the Page Indexing sheet:

| Keyword | Intent | Mapped to |
| --- | --- | --- |
| full house rental lipa | Transactional | sleeps-15 (Full Family House) |
| family house rental lipa city | Transactional | sleeps-11 (Family House) |
| mickey in lipa | Branded | launch post hub (links all 3) |
| disney-inspired house lipa | Commercial | launch post hub |
| disney themed rental philippines | Commercial | launch post hub |
| bella vita lipa rental | Local/Branded | launch post hub |

Tracker backed up before edits as HavenInLipa_Keyword_Tracker.pre-061826sync.backup.xlsx.

## 3.3 Continuity Note

No net-new keywords were introduced. The only shift is activation: the Mickey launch turns the previously-parked Cluster 6 (Branded/Property) and two Cluster 1 (transactional) keywords from parked into live, now pointed at real URLs. This is keyword activation plus correct URL assignment - not new strategy.

--------------------------------------------------------------------------------

# 4. Competitor Position (Carry-Forward)

Competitor re-analysis was intentionally out of scope for this delta. The May 31 finding stands: no local accommodation competitor (Lakeview Resort, JET Hotel, The Farm at San Benito, Cintai Corito's Garden) runs a content/SEO engine on planning or 'things to do' intent. HavenInLipa remains the only Lipa lodging brand ranking on informational and planning intent - a durable structural moat. The Mickey launch widens it: branded Disney-themed-rental terms have no local competitor at all.

--------------------------------------------------------------------------------

# 5. Findings & Resolution Log

| Finding (Jun 18) | Severity | Status | Resolution / Owner |
| --- | --- | --- | --- |
| Mickey config: live 7/11/15 vs documented 5/9/13 | Info | RESOLVED | Both real - max vs base-in-rate. Docs now store both. Client confirmed. |
| #13 teaser pushes waitlist while pages live | High | FIXED | Converted to launch post: top update, 3 linked configs, book-direct CTA. Client; verified live. |
| #8 Holy Week returns 404 | High | FIXED | Reframed evergreen + kept live (200, index/follow, in sitemap). Client; verified. |
| Tracker slug drift (#11/#12/#13/#16 + Mickey) | Med (hygiene) | RESOLVED | Confirmed-slug column + Page Indexing sync + Mickey URL mapping. NCS. |
| /properties/1-5 'broken links' | - | FALSE ALARM | CDN image paths, not anchors. No action. |
| P0 fixes from May run | - | HOLDING | FAQ schema, property schema, archive noindex all re-verified present. |
| Per-extra-guest fees not on property pages | Low | OPEN | Awaiting fee amounts from Melody to document base vs max + fee. |

--------------------------------------------------------------------------------

# 6. Recommendations & Next Steps

## 6.1 Immediate (Client-Owned)

Supply per-extra-guest fees for each Mickey config; document 'sleeps up to N (rate for M)' on the property pages and standardize the occupancy wording site-wide (homepage cards currently show base pax, property titles show max).

Confirm GSC indexing for the seven newly-live pages now flagged 'Live - verify GSC' (#11, #12, #15, #16, and the 3 Mickey config pages); request indexing where needed.

Finish wiring the Mickey launch post: add in-body links to it from #11 and #14, and cross-link the three config pages to each other.

## 6.2 Continue the Plan

Sustain the weekly Monday cadence: #17 Barako Coffee (Jun 22) next, through #26 (Aug 24).

Run the R1 'Things to Do' quarterly refresh as pre-scheduled (Aug 31).

Publish the gap articles #27/#28/#29 in September; after #28 publishes, wire the hub links from #1/#4/#5/#7/#10.

Re-confirm each live slug against the sitemap at publish (the recurring drift point); paste it back into the 'Confirmed Live Slug' column.

## 6.3 KPIs to Track

| KPI | Source | Cadence |
| --- | --- | --- |
| Indexing status of newly-live pages | GSC URL Inspection | Per publish / weekly |
| Impressions / clicks per tracked keyword | GSC Performance | Weekly (Mon) |
| Mickey config booking inquiries (direct vs OTA) | Client / booking form | Monthly |
| Rich-result eligibility (VacationRental/Offer) | GSC Enhancements | Monthly |
| Brand SERP for 'mickey in lipa' | GSC / manual | Weekly |

--------------------------------------------------------------------------------

Prepared by NetCoreSolutions  |  June 18, 2026  |  Delta Audit (061826)  |  CONFIDENTIAL